Assignment 1: Software Project Management

SE-317 - Software Project Management

Project Title: Integrated Gym Management System

Submitted To: Ms. Sajiya Tariq

Prepared By:

Hadia Nasir			231400100

Ahmad Khan			231400101

Muneeb Akram 			231400103

Haider Zaman 			231400106

Task 1: Project Idea & Proposal:

- Project Idea Selection

- Project Title: Integrated Gym Management System

- Problem Being Solved:

Many gyms still use manual systems for attendance, fee collection, and member management. Because of this, gyms face problems like unverified member registrations, late fee payments, poor record management, and difficulty in assigning trainers and exercises to customers. There is also no proper system to make sure that customers complete payment before creating an account or using gym services.

- Target Users:

- Gym Administrator

- Fitness Trainers

- Gym Members

- Expected Benefits:

- Easy online fee payment system

- Verified signup process after payment confirmation

- Automatic fee reminder notifications (7 days before)

- Better trainer and customer management

- Reduced paperwork and manual errors

- Organized exercise assignment for members

- Project Proposal:

- Introduction:

The Integrated Gym Management System is a web-based software solution designed to improve gym management and automate daily operations. Most gyms still depend on manual record-keeping, which wastes time and creates management problems. This project provides a secure system where customers pay fees online via JazzCash or Bank Transfer, trainers manage exercises, and admins monitor all activities. Financial transparency is maintained by linking signup approval with payment verification.

- Problem Statement:

Currently, gyms face operational inefficiencies including manual trainer attendance tracking, customers registering without payment, missed fee deadlines, and a lack of digital exercise planning. These issues reduce productivity and create management and accounting difficulties for gym owners.

- Proposed Solution:

The system will automate operations through a centralized platform featuring:

- Secure Login and Signup System (Payment-restricted)

- Integration with JazzCash and Bank Transfer

- Payment Proof Upload and Admin Verification

- Trainer Attendance and Exercise Assignment Modules

- Automatic Fee Reminders 7 days prior to expiry

- Objectives:

- To create a secure gym management system with verified user registration.

- To integrate online payment methods such as JazzCash and Bank Transfer.

- To automate fee reminder notifications before membership expiry.

- To help trainers manage attendance and assign workout routines digitally.

- Scope of the Project:

Included Features: Payment Verification, Admin Dashboard, Trainer Module, Exercise Tool, Customer Management, Fee Reminders, and Secure Database.

Excluded Features: AI-based diet recommendations, E-commerce, Biometric hardware, and Mobile App development.

- Expected Outcomes:

Business: Better financial management and reduced admin work.

User: Easy payments and structured workout access.

Technical: Centralized, secure database and faster data processing.

- Feasibility Overview

Technical: Feasible using PHP, MySQL, and standard web technologies.

Economic: Cost-effective via open-source tools; saves revenue from unpaid memberships.

Operational: User-friendly interface requiring minimal staff training.

Task2: Project Charter Development

- Project Charter:

| Section | Description |
| --- | --- |
| Project Name | Gym Management System |
| Project Manager | Hadia Nasir |
| Project Purpose | To automate gym operations and improve payment verification and member management. |
| Business Need | Gyms need a digital system to manage payments, attendance, and records efficiently. |
| Objectives | Verify payments, automate reminders, and manage training digitally. |
| High-Level Requirements | Login system, payment integration, admin verification, trainer dashboard. |
| Key Stakeholders | Gym Owner, Admin, Trainers, Members, Development Team. |
| Assumptions | Users have internet access and digital payment accounts. |
| Constraints | Limited budget, fixed deadline, and limited development resources. |
| Risks | Server issues, payment verification delays, data security problems. |
| Milestones | Requirement Gathering, Design, Development, Testing, Deployment. |
| Estimated Budget | Estimated Cost: PKR 80,000 – PKR 120,000 |
| Approval Section | Approved By: ____________ Date: _____________ |

- Scenario-Based Analysis Questions:

Question 1: How can a properly written Project Charter help manage additional feature requests?

- A properly written Project Charter clearly defines the project scope, objectives, requirements, and limitations. If a client requests additional features after approval, the project manager can compare the request with the approved scope.

- This helps prevent scope creep and allows the team to discuss additional time, budget, or resources before accepting new features.

Question 2: What problems may occur if development starts without defining scope clearly?

If the project scope is not clearly defined, many problems can occur during development, such as:

- Confusion about project requirements

- Unnecessary feature development

- Increased project cost

- Delays in project completion

- Miscommunication among team members

- Missing important system functions

- Difficulty in testing and maintenance

This can reduce project quality and lead to customer dissatisfaction.